CLOUD APPLICATION DEVELOPMENT

Project Planning Phase

Milestone and Activity List

|  |  |
| --- | --- |
| Date | 27 October 2022 |
| Team ID | PNT2022TMID45523 |
| Project Name | Customer Care Registry |

|  |  |  |
| --- | --- | --- |
| **TITLE** | **DESCRITION** | DATE |
| **Literature Survey and Information Gathering** | Literature survey on the selected project & gathering information by referring the, technical papers, research  publications etc.  prepared for activity | 21 OCTOBER 2022 |
| **Prepare Empathy Map** | Prepare Empathy Map Canvas to capture the user Pains & Gains  feel and see, hear list | 22 OCTOBER 2022 |
| **Prepare-Problem statement** | Prepare list of problem statement | 21 OCTOBER 2022 |
| **Ideation & Brainstorm idea prioritization** | List the by organizing the brainstorming session and prioritize the top 3 ideas based on the feasibility &  Importance advantage,  And disadvantage. | 21 OCTOBER 2022 |
| **Proposed Solution** | Prepare the proposed solution document, which includes the novelty, feasibility of idea, business model, social impact, scalability of solution, etc. | 23 OCTOBER 2022 |
| **Problem Solution Fit**  **Template** | Prepare problem – solution fit document. | 24 OCTOBER 2022 |
| **Solution Architecture** | Solution Architecture to understand the system architecture Solution  Explain architecture | 24 OCTOBER 2022 |
| **Customer Journey** | To Understand User Interactions and experiences with application | 25 OCTOBER 2022 |
| **Functional & Non Functional Requirement** | Prepare functional Requirement prepare of  Functional Requirement | 26 OCTOBER 2022 |
| **Data flow Diagrams**  **And user stories**  **Flow of data** | Prepare Data flow diagram, and gathering and added user stories  Of different users. | 25 OCTOBER 2022 |
| **Technology Architecture** | Technology Architecture diagram, explain and  Technology execute the  bases | 27 OCTOBER 2022 |
| **Milestone & sprint delivery plan** | Activity what we done &Further plans  Explain further schedules | 5 NOVEMBER 2022 |
| **Project Development Delivery of sprint 1,2,3 & 4** | Develop and, submit the developed code by testing it | 25 OCTOBER 2022  To 19 NOVEMBER  IN PROGRESS |